Test Plan

Manual Testing Practice Project — Chat / Social (VIP) Mobile App

Tester: Mohan Srivastav   |   Platform: Android   |   Date: September 19, 2026

# 1. Introduction

This document defines the test plan for a manual QA testing cycle on a chat-based social mobile application with VIP (in-app purchase) functionality. The application is currently available on Android only; this plan and all associated testing were scoped accordingly.

# 2. Objectives

- Validate that core functional flows (registration, login, chat, profile, purchases) work as intended.

- Identify defects affecting security, session stability, performance, and usability before release.

- Produce a documented, repeatable set of test artifacts (scenarios, cases, execution log, summary) suitable for a release-readiness decision.

# 3. Scope

## In Scope

- Authentication: registration, login, invalid-credential handling, brute-force protection.

- Session & device security: single active session, background-state retention, new-device alerts.

- Real-time chat: room switching, message delivery, private messages, read receipts.

- Media handling: image upload.

- Profile management: bio limits, avatar changes.

- UI/UX: chat scroll behaviour, emoji rendering, input field anchoring, button placement, theme toggle, screen orientation / auto-rotation.

- Permissions: runtime permission prompts (storage/notifications).

- Network resilience: interruption handling, weak-network responsiveness, offline indication.

- Monetization: VIP in-app purchase via Google Play Billing.

- Account settings: manual logout.

## Out of Scope

- iOS testing — the application is not currently available on iOS.

- Automated/scripted testing — this cycle is manual, black-box testing only.

- Backend/server-side load or stress testing beyond observed client-side performance.

- Payment gateway internals beyond the client-side purchase flow and its visible result.

# 4. Test Approach / Strategy

Testing follows the standard manual STLC: requirement/feature review → test scenario design → detailed test case design → manual execution → result logging → defect reporting → summary reporting.

- Technique: Manual black-box functional testing, plus non-functional checks for UI/UX, performance, and network resilience.

- Test design: Each feature area is broken into a scenario, and each scenario into one or more step-by-step test cases with a defined expected result.

- Execution: Each test case is run manually on the target Android environment and the actual result is logged against the expected result.

- Defect logging: Failures are recorded with a severity (Critical / High / Medium) and tracked through a basic defect status (Open — Reported, in this single-pass cycle).

# 5. Test Environment

| Parameter | Detail |
| --- | --- |
| Platform | Android (application is Android-only at present) |
| Device / OS Version | Android smartphone running Android 14 (specific device model not tracked during this pass) |
| App Build | Latest available build at time of testing (build/version number not tracked) |
| Network Conditions | Wi-Fi and Mobile Data (4G), including weak/throttled conditions for resilience checks |
| Test Type | Manual, black-box functional and non-functional testing |

# 6. Entry & Exit Criteria

## Entry Criteria

- A stable, installable Android build of the application is available.

- Test scenarios and test cases have been designed and reviewed.

- Test device/environment is set up and accessible.

## Exit Criteria

- All planned test cases have been executed at least once.

- All Critical and High severity defects are logged with clear repro steps.

- A summary report with pass rate and key findings has been produced for stakeholders.

# 7. Roles & Responsibilities

This was a single-person practice project. Mohan Srivastav performed all roles: test planning, test case design, manual execution, defect logging, and reporting.

# 8. Test Deliverables

- Test Plan (this document)

- Test Scenarios — feature-wise scenario breakdown with pass/fail roll-up

- Test Cases — detailed step-by-step test cases with expected results

- Test Execution Record — what was run, on which environment, and when

- Test Result Log — expected vs. actual result and pass/fail status per case

- Defect Report — formal bug entries for every failed case, with severity and status

- Test Summary — execution statistics, key findings, and recommendations

# 9. Risks & Assumptions

- Assumption: Testing was performed on a single Android device/OS version, so device-fragmentation issues on other Android versions or screen sizes are not covered.

- Assumption: No dedicated test/staging environment was available — testing was performed against the live/production-like build.

- Risk: As a single-tester cycle, there was no independent peer review of test case design or execution.

- Risk: Network-dependent defects (e.g. weak-network freezes) may vary by carrier/location and were tested under limited network conditions.